ToPrep

Product Architecture & Delivery Blueprint

“Less searching. More prepping.”

Living architecture document — product scope, system design, and phased delivery plan

Version 1.0

Prepared as an internal product & engineering reference

# Table of Contents

Table of Contents	2

1. Product Vision	5

What ToPrep does	5

2. Core Product Hierarchy	5

Worked example	5

3. The Preparation Entity	5

3.1 Fields	6

3.2 Preparation Management Actions	6

4. Adding Topics	6

4.1 Single Topic	6

4.2 Multiple Topics (Bulk Add)	6

5. Topic Architecture	7

6. Topic Organization	7

6.1 Manual Organization	7

6.2 AI Organization	7

7. YouTube Integration	8

7.1 Topic Search	8

7.2 Global Search	8

8. YouTube Filters & Sorting	8

9. Topic Learning Workspace	8

10. AI Features	9

10.1 AI Topic Organization	9

10.2 AI Topic Explanation	10

10.3 AI Expected Questions	10

11. Notes	10

12. Guest Mode & Authentication	10

12.1 Guest Flow	10

12.2 Authentication	10

12.3 Guest → Account Migration	11

12.4 Guest vs. Authenticated Architecture	11

13. Logged-in Dashboard	11

14. Suggested Core Data Model	11

15. Product Scope	12

15.1 In Scope for MVP	12

15.2 Explicitly Out of Scope (for now)	12

15.3 Future AI Possibilities (not MVP)	12

16. Product Philosophy	12

17. Delivery Phases	14

PHASE 0     Foundations & Technical Setup	15

Architecture & Tooling	15

Design System	15

Third-Party Integrations (planning)	15

PHASE 1     Preparation & Topic Core (CRUD)	15

Preparation Management	15

Topic Management	16

Validation & Edge Cases	16

PHASE 2     Topic Organization	16

Sections	16

Manual Ordering	16

Selection & Bulk Actions	17

AI Topic Organization (first pass)	17

PHASE 3     YouTube Integration — Search & Selection	17

Topic-Level Search	17

Global Search	17

Shared Infrastructure	18

PHASE 4     Search Filters & Sorting	18

Filters	18

Sorting	18

Shared Architecture	18

PHASE 5     AI Features (Supporting Only)	18

AI Topic Explanation	19

AI Expected Questions	19

Shared AI Infrastructure	19

PHASE 6     Topic Workspace & Notes	19

Unified Workspace Layout	20

Notes	20

Cross-Feature Polish	20

PHASE 7     Authentication & Cloud Sync	20

Authentication	20

Cloud Persistence	20

Guest → Account Migration	20

PHASE 8     Dashboard	21

Dashboard List	21

Dashboard Actions	21

PHASE 9     QA, Hardening & Launch	21

Testing	21

Performance & Reliability	22

Accessibility & Polish	22

Launch Readiness	22

18. Guardrails While Building	23

# 1. Product Vision

ToPrep is a preparation workspace that helps users turn a list of topics into an organized learning and preparation experience. Instead of manually searching for suitable resources for every topic, the user creates a Preparation, adds its Topics, and ToPrep helps them work through the material efficiently.

### What ToPrep does

- Organizes topics into a clear, navigable structure

- Finds relevant YouTube videos for each topic

- Lets users select the most useful videos per topic

- Generates a short (2–3 line) AI explanation for each topic

- Generates a small set of AI expected questions per topic

- Suggests an effective learning order across topics

- Supports lightweight personal notes

- Tracks what has been studied and what remains

Core philosophy: The user brings the topics. ToPrep helps them prepare.

# 2. Core Product Hierarchy

The fundamental data hierarchy that underlies every feature in ToPrep is as follows:

User
  └─ Preparations
       └─ Preparation
            └─ Sections / Categories
                 └─ Topics
                      └─ YouTube Videos
                      └─ AI Explanation
                      └─ AI Expected Questions
                      └─ Notes
                      └─ Status

### Worked example

Preparation: Full Stack Developer Interview
  Frontend      → React, Next.js, TypeScript
  Backend       → Node.js, REST APIs, Authentication
  Database      → PostgreSQL, MongoDB, Database Design

The Preparation is the main container; every other object in the product exists beneath it.

# 3. The Preparation Entity

A user starts by creating a Preparation. It is the top-level container for a goal such as an interview, an exam, or a certification.

## 3.1 Fields

| Field | Purpose |
| --- | --- |
| Title | Name of the preparation, e.g. “Full Stack Developer Interview” |
| Description | Optional free-text context |
| Type | Interview / Exam / Certification / Custom |
| Target Date | Deadline the user is preparing toward |
| Priority | Relative importance of this preparation |
| Status | Lifecycle state (active, archived, etc.) |
| Topics | Collection of topics under this preparation |
| Sections | Optional grouping layer for topics |
| Created / Updated | Timestamps |

## 3.2 Preparation Management Actions

- Create

- Open

- Edit

- Duplicate

- Archive

- Delete

- Search

# 4. Adding Topics

Topics are the heart of ToPrep. There are two primary ways to add them, because the core problem ToPrep solves is preparation involving many topics at once.

## 4.1 Single Topic

A minimal, one-field form for adding one topic at a time (e.g. “React Server Components”).

## 4.2 Multiple Topics (Bulk Add)

A fast input where the user pastes a list of topics, one per line, and ToPrep parses them into individual topic records automatically.

Multiple Topics (pasted list)
        ↓
   Parse input
        ↓
  Create individual topics
        ↓
  Add to Preparation

# 5. Topic Architecture

Each topic is intentionally lightweight so the product stays focused.

| Field | Notes |
| --- | --- |
| Name | Topic title |
| Description / AI Explanation | Short (2–3 line) AI-generated explanation, contextual to the preparation |
| Status | Need to Study · Understood · Completed · Skipping |
| Priority | User-assigned importance |
| Notes | Short personal notes |
| Selected Videos | One or more chosen YouTube videos |
| AI Expected Questions | Small set of generated expected questions |
| Section | Optional parent grouping |
| Position | Manual ordering index |
| Timestamps | Created / updated |

Guardrail: keep the topic status model simple — do not turn it into a complicated project-management system.

# 6. Topic Organization

## 6.1 Manual Organization

- Reorder topics

- Change priority

- Move topics between sections

- Create sections / categories

- Select / deselect topics

## 6.2 AI Organization

ToPrep can analyze the topics in a preparation and suggest a sensible learning order based on prerequisites, dependencies, and conceptual progression — preventing situations where a user tries to learn an advanced/dependent topic before its foundational topic. The AI proposes the order; the user remains in control and explicitly accepts it before it is applied. See Section 10.1 for full detail on this capability.

| User-Entered Order | AI-Suggested Order |
| --- | --- |
| 1. React | 1. JavaScript |
| 2. JavaScript | 2. TypeScript |
| 3. Next.js | 3. React |
| 4. TypeScript | 4. Node.js |
| 5. Node.js | 5. Next.js |

# 7. YouTube Integration

YouTube integration is one of the major features of ToPrep and is available in two modes.

## 7.1 Topic Search

From inside an individual topic, the user searches YouTube directly. Each result displays: thumbnail, title, channel, duration, views, published date, and a link to YouTube. The user can select a video, reject/hide it, or search again. A topic can hold multiple selected videos.

## 7.2 Global Search

The user selects multiple topics at once and runs a Global YouTube Search. ToPrep searches across all selected topics and returns results grouped by topic, so the user does not have to search for 20 topics one by one.

Selected: React, Next.js, Node.js, PostgreSQL
        ↓  Global Search
React      → Video A, Video B
Next.js    → Video C, Video D
Node.js    → Video E, Video F

# 8. YouTube Filters & Sorting

| Filter Group | Options |
| --- | --- |
| Duration | Minimum / Maximum duration |
| Views | Minimum / Maximum views |
| Published Date | Any time · Past year · Past 6 months · Past month · Custom |
| Other | Language · Exclude Shorts · Exclude livestreams · Results per topic |
| Sorting | Relevance · Views · Newest · Oldest |

This filter and sorting architecture is shared between global search and individual topic search rather than built twice.

# 9. Topic Learning Workspace

Opening a topic gives the user a single, focused workspace containing everything relevant to that topic. It should not become a general-purpose document editor.

| Zone | Contents |
| --- | --- |
| Header | Topic name, status, quick actions (AI Explanation, Find Videos) |
| Selected Videos | Chosen YouTube videos for this topic |
| AI Explanation | Short (2–3 line) generated explanation |
| AI Expected Questions | Small set of generated expected questions |
| My Notes | Short personal notes |

# 10. AI Features

Important clarification about AI in ToPrep

AI is intentionally limited and focused. ToPrep is NOT an AI-first application, AI tutor, AI agent, RAG application, or AI-powered search engine.

The core product is, and remains: Preparation → Topics → Find YouTube videos → Learn → Track completion.

AI is only a supporting feature that helps the user understand and organize their topics — nothing more.

ToPrep has exactly three core AI capabilities. No other AI functionality should be added without deliberately revisiting this document.

## 10.1 AI Topic Organization

The user adds a list of topics to a Preparation. AI analyzes the topics and determines a sensible learning order based on prerequisites, dependencies, and conceptual progression — so a user doesn't end up trying to learn an advanced/dependent topic before its foundation.

Example — user enters:

- React

- JavaScript

- Next.js

- TypeScript

- Node.js

AI may suggest:

- JavaScript

- TypeScript

- React

- Node.js

- Next.js

The AI only suggests the order. The user remains in control and must explicitly accept the suggestion before it is applied (see Section 6.2).

## 10.2 AI Topic Explanation

Each topic can have a very short AI-generated explanation — generally around 2–3 lines — giving the user a quick understanding of what the topic is.

React
 “React is a JavaScript library for building user interfaces using reusable components. It uses a declarative approach where the UI is rendered based on application state.”

This is NOT intended to be a full lesson, a long article, an AI tutor, or a detailed course — just a quick, glanceable summary.

## 10.3 AI Expected Questions

For each topic, AI can generate a small set of questions the user should expect could come up on that topic. The questions take the context of the Preparation into account — not just the topic in isolation.

Example — Preparation: “Full Stack Developer Interview”, Topic: “React”. Possible AI-generated questions:

- What is React and why is it used?

- What is the difference between props and state?

- What are React hooks?

- How does React re-render a component?

The questions are an AI-generated preparation aid attached to the topic. There should NOT be a separate, standalone “Interview Questions” management system.

# 11. Notes

Notes stay small and simple — this is not a full document editor. The goal is context, not document management. Typical note content:

- “Completed this topic.”

- “Need to review hooks again.”

- “Only understand the basic concept.”

- “Skipping because not relevant to my interview.”

# 12. Guest Mode & Authentication

## 12.1 Guest Flow

ToPrep works without forcing account creation. A guest can open the app, create a preparation, add topics, and use the full product, with data stored locally (Local Storage / IndexedDB — exact mechanism decided at implementation time).

## 12.2 Authentication

Creating an account unlocks cross-device sync. Authentication covers sign up, login, logout, forgot password, and optionally social login.

## 12.3 Guest → Account Migration

A critical UX flow: when a guest creates an account, their existing local preparations must be migrated to the cloud automatically — nothing should disappear on registration.

Guest Preparation
     ↓  “Save your preparation across devices”
  Create Account
     ↓
  Migrate local data
     ↓
  Cloud account

## 12.4 Guest vs. Authenticated Architecture

Both modes present the same UI and the same product. The only structural difference is where data is persisted:

| Mode | Persistence | Scope |
| --- | --- | --- |
| Guest | Local (browser) | Single device |
| Account | Cloud | Cross-device |

# 13. Logged-in Dashboard

Authenticated users land on a dashboard listing their preparations, with search and account access.

Each preparation card surfaces at-a-glance progress, for example:

Full Stack Developer Interview
12 Topics · 7 Completed · 3 In Progress · 2 Not Started
Target: Oct 15

Available actions per preparation: Open, Edit, Duplicate, Archive, Delete.

# 14. Suggested Core Data Model

This is a conceptual model to keep the architecture organized — not a mandated schema.

users
  └─ preparations
       └─ sections
       └─ topics
            └─ topic_videos
            └─ topic_notes
            └─ ai_content   { explanation, expected_questions, organization_metadata }
  └─ user_preferences

# 15. Product Scope

## 15.1 In Scope for MVP

| Area | Included |
| --- | --- |
| Preparation | Create/edit/delete · types · target date · priority · status · archive · duplicate |
| Topics | Single + bulk add · edit/delete · reorder · sections · priority · status · select/deselect |
| YouTube | Topic search · global search · selection · reject/hide · multiple videos · filters · sorting |
| AI (supporting only) | Topic organization · short topic explanation (2–3 lines) · expected questions |
| Notes | Simple topic notes |
| Accounts | Guest mode · local persistence · auth · cloud persistence · cross-device · guest→account migration |
| Dashboard | Preparation list · search · open · archive · delete · duplicate |

## 15.2 Explicitly Out of Scope (for now)

Keep these out unless the scope is deliberately expanded later:

- Resources system — articles, documentation, GitHub links, PDFs, a custom resource library

- Standalone question management — a separate question bank with its own categories

- Flashcards & spaced-repetition revision system

- Advanced input — job description parser, resume parser, auto-generated preparations

- Full progress & planning — calendar, study planner, analytics dashboard, advanced progress tracking

- Any AI capability beyond the three defined in Section 10 — no AI tutor, AI agent, RAG/document-chat, or AI-powered search engine

Simple topic status and preparation status remain in scope; the above refers to full-blown systems built around them.

## 15.3 Future AI Possibilities (not MVP)

| Idea | Value |
| --- | --- |
| AI Query Expansion | Better YouTube search queries |
| AI Video Relevance Scoring | Rank videos specifically for the topic |
| AI Video Summaries | Understand a video before watching it |
| AI Notes | Generate notes from learning material |
| AI Mock Interview | Practice preparation questions conversationally |
| AI Weakness Detection | Identify topics needing more study |

# 16. Product Philosophy

| Principle | What it means |
| --- | --- |
| Preparation first | ToPrep is not a generic note-taking app |
| Topics are the fundamental unit | Preparation → Topics → Learning → Completion |
| Reduce searching | “Less searching. More prepping.” should be true in practice |
| AI is scoped, not central | Exactly three supporting capabilities — topic organization, short explanations, expected questions — never an AI-first app, tutor, agent, or search engine |
| Keep the interface lightweight | Avoid becoming Notion, Trello, an LMS, or an analytics platform |

# 17. Delivery Phases

The build is broken into ten sequential phases. Each phase has a clear goal, a task breakdown by workstream, and explicit exit criteria before moving to the next phase. Phases 0–2 establish the guest-only core product; Phase 3 onward layers in search, AI, workspace polish, accounts, and launch readiness.

| Phase | Title | Primary Focus |
| --- | --- | --- |
| 0 | Foundations & Technical Setup | Architecture decisions, project scaffolding, design system |
| 1 | Preparation & Topic Core (CRUD) | Guest-mode Preparation and Topic management |
| 2 | Topic Organization | Sections, manual ordering, priority, status |
| 3 | YouTube Integration | Topic search, global search, selection |
| 4 | Search Filters & Sorting | Duration/views/date filters, sort modes |
| 5 | AI Features (Supporting) | Short explanation · expected questions |
| 6 | Topic Workspace & Notes | Unified topic workspace, notes |
| 7 | Authentication & Cloud Sync | Sign up/in, cloud persistence, migration |
| 8 | Dashboard | Preparation list, progress, management actions |
| 9 | QA, Hardening & Launch | Testing, performance, accessibility, release |

## PHASE 0     Foundations & Technical Setup

| Goal | Establish the technical foundation, architecture decisions, and design system so every later phase builds on stable ground. |
| --- | --- |
| Est. Duration | 1–2 weeks |
| Depends On | None (starting point) |

### Architecture & Tooling

- Choose frontend framework/stack and confirm rendering strategy (SPA vs. server-rendered)

- Choose backend/API approach and decide on the database technology

- Decide on the guest-mode local storage mechanism (Local Storage vs. IndexedDB) based on expected data volume

- Set up repository structure, linting, formatting, and commit conventions

- Configure CI pipeline (build, lint, test) and environments (local, staging, production)

- Define the core data model as concrete database tables/collections, based on Section 14

### Design System

- Define typography, color palette, spacing scale, and component tokens

- Design core reusable components: buttons, inputs, cards, status badges, modals, toasts

- Establish the visual language for “lightweight” — explicitly avoid dense, Notion-like UI

- Produce low-fidelity wireframes for: Preparation creation, Topic list, Topic workspace, Dashboard

### Third-Party Integrations (planning)

- Register and configure YouTube Data API access and quota planning

- Select the AI provider/model for explanations, questions, and organization suggestions

- Plan API key management and secrets handling for both integrations

Exit Criteria / Deliverables

- Repository scaffolded with CI passing on an empty build

- Data model finalized and reviewed against Sections 3–5 and 14

- Design tokens and core components documented and approved

- YouTube API and AI provider credentials provisioned in dev environment

## PHASE 1     Preparation & Topic Core (CRUD)

| Goal | Ship the guest-mode core loop: create a Preparation, add Topics, and manage both — entirely on local persistence. |
| --- | --- |
| Est. Duration | 2–3 weeks |
| Depends On | Phase 0 |

### Preparation Management

- Build Preparation creation form: Title, Description, Type, Target Date, Priority

- Implement Preparation list/home view for guest users

- Implement Edit, Duplicate, Archive, Delete actions with confirmation states

- Implement Preparation search (client-side filter over local data)

- Persist all Preparation data to the chosen local storage layer

### Topic Management

- Build Single Topic add form

- Build Multiple Topics (bulk paste) input with line-by-line parsing into individual topic records

- Implement Topic edit and delete

- Implement Topic list view scoped to a Preparation

- Implement Topic status field: Need to Study, Understood, Completed, Skipping

- Implement Topic priority field

- Wire Topic CRUD to local persistence, keyed under the parent Preparation

### Validation & Edge Cases

- Handle empty/duplicate topic names on bulk paste (dedupe or flag)

- Handle empty Preparation states (zero topics) with clear empty-state UI

- Guard against unbounded bulk paste (very large lists) with sane limits and pagination/virtualization

Exit Criteria / Deliverables

- A guest user can create a Preparation and add topics individually or in bulk

- All Preparation and Topic CRUD actions work and persist across page reloads

- Topic status and priority are settable and visibly reflected in the UI

## PHASE 2     Topic Organization

| Goal | Give users control over structure and order: sections, manual reordering, and the first AI-assisted ordering pass. |
| --- | --- |
| Est. Duration | 1.5–2 weeks |
| Depends On | Phase 1 |

### Sections

- Implement Section/Category creation within a Preparation

- Implement assigning topics to a section and moving topics between sections

- Implement an “unsectioned” default bucket for topics with no section

- Support renaming and deleting sections (with a choice of what happens to their topics)

### Manual Ordering

- Implement drag-and-drop (or equivalent) reordering of topics within a section

- Implement reordering of sections themselves

- Persist a Position index per topic and per section

### Selection & Bulk Actions

- Implement select/deselect of individual topics

- Implement “select all” within a section and across the Preparation

- Carry the selected-topics set forward as shared state for later use by Global Search (Phase 3)

### AI Topic Organization (first pass)

- Integrate the AI provider to analyze the topic list and propose a learning order based on prerequisites, dependencies, and conceptual progression

- Build the review UI: show user-entered order vs. AI-suggested order side by side

- Implement explicit “Accept” action that applies the suggested order; changes are never applied silently

- Handle AI failures/timeouts gracefully with a retry option

- Scope this integration strictly to ordering — no free-form chat or open-ended AI interaction

Exit Criteria / Deliverables

- Topics can be grouped into sections and manually reordered within and across sections

- Multi-select works and persists as shared state across the Preparation

- AI can propose a topic order that the user reviews and explicitly accepts

## PHASE 3     YouTube Integration — Search & Selection

| Goal | Connect ToPrep to YouTube so users can find and select videos per topic, individually or across many topics at once. |
| --- | --- |
| Est. Duration | 2–3 weeks |
| Depends On | Phases 1–2 |

### Topic-Level Search

- Build the “Search YouTube” action inside the topic workspace

- Integrate the YouTube Data API for search-by-topic-name queries

- Render results with thumbnail, title, channel, duration, views, published date, and a link to YouTube

- Implement Select, Reject/Hide, and Search Again actions per result

- Support multiple selected videos per topic

### Global Search

- Build the Global Search entry point operating on the topics selected in Phase 2

- Batch YouTube queries across all selected topics, respecting API quota/rate limits

- Render results grouped by topic, matching the topic-level result card design

- Allow selecting/rejecting videos directly from the grouped global results view

### Shared Infrastructure

- Build a single, reusable YouTube search service/module used by both topic-level and global search

- Cache recent search results per topic to avoid redundant API calls on revisit

- Handle API quota exhaustion and errors with clear, non-blocking UI messaging

Exit Criteria / Deliverables

- A user can search and select videos for a single topic

- A user can select multiple topics and run one Global Search that returns grouped results

- Selected videos are persisted per topic and visible in the topic workspace

## PHASE 4     Search Filters & Sorting

| Goal | Make YouTube search precise and fast by adding the shared filter and sort architecture across both search modes. |
| --- | --- |
| Est. Duration | 1–1.5 weeks |
| Depends On | Phase 3 |

### Filters

- Implement Duration filter (minimum / maximum)

- Implement Views filter (minimum / maximum)

- Implement Published Date filter: Any time, Past year, Past 6 months, Past month, Custom range

- Implement Language filter

- Implement Exclude Shorts and Exclude Livestreams toggles

- Implement Results-per-topic control for global search

### Sorting

- Implement sort by Relevance, Views, Newest, Oldest

- Ensure sorting composes correctly with active filters

### Shared Architecture

- Build the filter/sort configuration as a single reusable module consumed by both Topic Search and Global Search

- Persist the user's last-used filter/sort preferences per Preparation (or globally, per product decision)

- Add clear “filters active” indicators and a one-click reset

Exit Criteria / Deliverables

- All listed filters and sort modes work identically in topic-level and global search

- Filter/sort state is preserved sensibly across a search session

## PHASE 5     AI Features (Supporting Only)

| Goal | Deliver the two remaining supporting AI capabilities: short topic explanations and expected questions. Both stay deliberately small — ToPrep is not becoming an AI tutor. |
| --- | --- |
| Est. Duration | 1.5–2 weeks |
| Depends On | Phase 1 (topic organization was delivered earlier, in Phase 2) |

### AI Topic Explanation

- Design a prompt template combining Topic name + Preparation context (type, description)

- Constrain the prompt/output to a short explanation, roughly 2–3 lines — not a lesson or article

- Implement “Generate Explanation” action in the topic workspace

- Render the explanation with clear loading and regenerate states

- Persist the generated explanation on the topic record

- Allow regeneration and, at minimum, keep the latest version (history is out of scope)

### AI Expected Questions

- Design a prompt template combining Preparation + Topic + Preparation Type

- Constrain output to a small set of expected questions (not a full question bank or quiz engine)

- Implement “Generate Expected Questions” action returning a structured list of questions

- Render questions as a simple list inside the topic workspace — never a separate, standalone question-management system

- Persist generated questions on the topic record and allow regeneration

### Shared AI Infrastructure

- Build a single, narrow AI service layer used by organization (Phase 2), explanation, and expected-questions features only

- Implement consistent error handling, timeouts, and retry for all AI calls

- Add basic rate limiting / cost guardrails around AI usage

- Explicitly keep the AI layer request/response-based (single-shot generation) — no chat interface, memory, or agentic behavior

Exit Criteria / Deliverables

- A user can generate a context-aware explanation for any topic

- A user can generate preparation-appropriate questions for any topic

- All AI features share one underlying service layer with consistent error handling

## PHASE 6     Topic Workspace & Notes

| Goal | Bring videos, AI explanation, AI questions, notes, and status together into one focused, non-overwhelming workspace. |
| --- | --- |
| Est. Duration | 1–1.5 weeks |
| Depends On | Phases 3–5 |

### Unified Workspace Layout

- Assemble the topic workspace view per Section 9: header, selected videos, explanation, questions, notes

- Implement the status control (Need to Study / Understood / Completed / Skipping) directly in the workspace

- Ensure the workspace remains usable with zero videos, zero AI content, and zero notes (empty states)

### Notes

- Implement a simple notes field/editor scoped to a topic (plain text, no rich document features)

- Autosave notes with a lightweight “saved” indicator

- Keep the notes UI deliberately small to avoid it becoming a document editor

### Cross-Feature Polish

- Ensure navigation between topics within a Preparation is fast (prev/next or sidebar list)

- Add keyboard/quick actions for marking status while reviewing a topic

- Visual and interaction QA pass against the “lightweight, focused” design principle

Exit Criteria / Deliverables

- The topic workspace shows videos, AI explanation, AI questions, notes, and status in one coherent view

- Notes save reliably and unobtrusively

- Moving between topics inside a Preparation is fast and frictionless

## PHASE 7     Authentication & Cloud Sync

| Goal | Introduce accounts and cloud persistence without breaking the guest experience, including seamless data migration. |
| --- | --- |
| Est. Duration | 2–3 weeks |
| Depends On | Phase 0 (can run in parallel with Phases 1–6) |

### Authentication

- Implement Sign Up, Login, Logout, and Forgot Password flows

- Implement session/token handling and route protection for authenticated views

- Optionally integrate social login providers

- Implement account settings (email, password change)

### Cloud Persistence

- Stand up backend APIs mirroring the local guest data model (Preparations, Sections, Topics, Videos, Notes, AI content)

- Implement server-side CRUD for all entities with proper authorization scoping per user

- Implement sync/write paths from the authenticated frontend to the backend

### Guest → Account Migration

- Detect existing local guest data at sign-up time

- Build the migration flow: prompt → create account → upload local data → confirm cloud copy → clear/retain local cache per design decision

- Handle migration conflicts (e.g. partial failures) with retry and clear user messaging

- Verify no data loss occurs across the migration boundary with automated tests

Exit Criteria / Deliverables

- Users can sign up, log in, and log out reliably

- Authenticated users' data persists in the cloud and is available across devices

- A guest's existing preparations survive account creation with zero data loss

## PHASE 8     Dashboard

| Goal | Give authenticated users a home base showing all preparations and their progress at a glance. |
| --- | --- |
| Est. Duration | 1 week |
| Depends On | Phases 1, 7 |

### Dashboard List

- Build the Preparations list view with cards per Section 13

- Compute and display per-preparation topic counts by status (Completed / In Progress / Not Started)

- Display target date and priority on each card

### Dashboard Actions

- Implement Open, Edit, Duplicate, Archive, and Delete directly from the dashboard

- Implement dashboard-level search across preparations

- Add sensible empty state for new accounts with zero preparations

Exit Criteria / Deliverables

- Authenticated users land on a dashboard that accurately reflects progress across all preparations

- All management actions are available without opening a preparation first

## PHASE 9     QA, Hardening & Launch

| Goal | Stabilize the full product across guest and authenticated modes, then prepare for release. |
| --- | --- |
| Est. Duration | 1.5–2 weeks |
| Depends On | All prior phases |

### Testing

- Write unit tests for core business logic (topic parsing, ordering, status transitions)

- Write integration tests for Preparation/Topic CRUD, YouTube search, and AI generation flows

- Write end-to-end tests for the guest → account migration flow

- Perform manual QA passes on both guest mode and authenticated mode

### Performance & Reliability

- Audit YouTube and AI API usage against quotas; add caching where it reduces cost without hurting freshness

- Test bulk-add and global search behavior with large topic lists

- Load-test backend endpoints introduced in Phase 7

### Accessibility & Polish

- Run an accessibility audit (keyboard navigation, contrast, screen reader labels)

- Verify responsive behavior across common breakpoints

- Final visual QA pass against the design system from Phase 0

### Launch Readiness

- Prepare production environment, monitoring, and error tracking

- Write a rollback plan and confirm backups for the production database

- Prepare release notes and a lightweight onboarding flow for first-time users

Exit Criteria / Deliverables

- All core flows are covered by automated tests and pass in CI

- Guest and authenticated experiences are verified stable under realistic data volumes

- Production environment, monitoring, and rollback plan are in place; product is ready to launch

# 18. Guardrails While Building

Keep coming back to these while executing the phases above:

- Preparation first — ToPrep is not a generic note-taking application.

- Topics are the fundamental unit: Preparation → Topics → Learning → Completion.

- Reduce searching — the tagline should be true in practice, not just marketing.

- AI should assist (explain, organize, generate questions), never take over the whole experience.

- Keep the interface lightweight — resist turning ToPrep into Notion, Trello, an LMS, or an analytics platform.

- Anything in Section 15.2 (Explicitly Out of Scope) stays out unless scope is deliberately expanded in a future revision of this document.